**Progress**

Week 3 ( 18th June ):

1. System interface is briefly discussed and designed.
2. Following will be the actors of our system:

* Student ( research, coursework )
* Supervisor
* Admin

1. Getting requirements from interviewing real stakeholder and peer interview will be done by this week.
2. Bootstrap is decided to be front-end coding for our system.

Week 4 (25th July):

1. ER Diagram prototype done.
2. Use Case Diagram prototype done.
3. Modified Project in requirements gathering changed to research.
4. Some of the page basic ideas modified.

Week 5 （1st August）:

1. Use Case Diagram done.
2. ER Diagram done.
3. UI design : Home page, Application, Profile and Login page done.
4. Non- functional Requirement gathered.

Week 6 (8th August):

1. Sequence Diagram done.
2. Interface Design prototype given.